## Slide 1: SIT374: Project Management
Lecture 8:
Project management (HR & Stakeholder & Communication)

## Slide 2: Why Managing People?
People are the most important assets in organizations and on projects. People are the most expensive resource in a project.
A major determinant to project success
  A resource that fluctuates
  A resource that PM must best manage
What does HR management mean?
  Planning human resources
  Acquiring the right people
  developing the project team
  managing the project team

## Slide 3: Processes in HR Management
Acquire project team
Develop project team
Manage project team
Plan human resources
Planning
Executing

## Slide 4: The Difficult Part…
Bringing the individuals together as a team
  Understanding of team dynamics
  The process: forming, storming, norming, performing, adjourning
HR management centers around three key areas
  Motivation
  Influence and power…Please check chapter 9.
  Effectiveness

## Slide 5: Keeping People Motivated
People loose motivation when they
  feel they do not make a difference
  do not get proper recognition
  are not learning anything new
  do not like their coworkers
  want to earn more money
How can PM address these issues?
Can a PM address all these issues?

## Slide 6: Motivating People
Two types
  Intrinsic – if people enjoy a task, they will participate on their own
  Extrinsic – otherwise, may participate for a reward or avoid penalties
Many studies on these motivations
  Understanding helps PM develop teams
  Many known theories

## Slide 7: Maslow’s Hierarchy of Needs
People’s behavior motivated by a sequence of needs that evolves over time.
Successful PMs
need to understand
team members’ personal goals and needs to provide appropriate motivation and maximize team performance.
Notes: Self Actualized people are problem-focused, appreciate life, concerned about personal growth and have the ability to peak experience.
Maslow’s Hierarchy conveys a message of hope and growth.
People can work to control their own destinies and strive naturally to satisfy higher and higher needs.

## Slide 8: Herzberg’s Factors
Motivational factors
  Achievement, recognition, the work itself, responsibility, advancement, and growth
  These factors produce job satisfaction
Hygiene factors
  Larger salaries, more supervision, and a more attractive work environment
  These factors cause dissatisfaction if not present
  But do not motivate workers to do more.
Notes: Fredrick Herzberg distinguished between motivation factors and hygiene factors when considering motivation in work settings.
Explains why the use of positive factors like wages, time spent on work, providing trainings etc. did not motivate people
Factors like achievement, recognition , responsibility, advancement, and growth job satisfaction and are work motivators.

## Slide 9: Other Theories
McClelland’s Acquired-Needs Theory: Proposes that individual specific needs are acquired over time and is shaped by life experiences. The categories if acquired needs include achievement, affiliation and power. Normally one or two of these needs will be dominant in individuals.
McGregor’s Theory X and Y: Theory X (classical Theory) believes that workers dislike and avoid work if possible, so managers must use coercion, threats and other control to get the work done. Theory Y (human relation theory) says that individual inherently do not dislike work, but consider it as natural as play or rest. The most important needs are self-actualization needs for them.
Thamhain and Wilemon’s Theory on Influencing Projects: Investigated the approaches the project managers can use to deal with workers and hence get project success. The nine influence basis as listed below are given as : Authority, Assignment Budget, Promotion, Money, penalty, Work Challenge, Expertise, Friendship.
What do all these theories do for PM?

## Slide 10: Activity 1
Which theory do you resonate with most and why?

## Slide 11: Improving One-self
Stephen Covey’s 7 Habits of Highly Effective People
  Be proactive
  Begin with the end in mind: write mission statements to achieve what you want to, focus on values.
  Put first things first: project managers focus on important and urgent activities (planning, reading, exercising). Also focus on important but not urgent activities (relationships with stakeholders, mentoring team members.
  Think win/win: parties in conflict work together to develop new solutions. But in case of competition we – use win/lose strategy.
  Seek first to understand, then to be understood: Empathic Listening - Intent to understand. Project managers need to understand their stakeholder needs and expectations.
  Synergize: project teams need to synergize by creating collaborative products that are much better than a collection of individual efforts.
  Sharpen the saw (notice how the presentations was ‘sharpened’)?: renew yourself physically, spiritually, mentally, and socially to avoid burnouts. Project managers need to give time to the team to reenergize, retrain and relax occasionally to avoid burnouts.
Notes: Stephen Covey says that there is one clear sign of win-win, and that's winning by helping others
Win-Win: An entrepreneur who succeeds by delighting his customers

## Slide 12: 1. Plan human resources
Plan human recourses is the process of identifying and documenting project roles, responsibilities, and reporting relationships.
The main output include the Human Resource Plan.
Sample Human Resource Plan

## Slide 13: Organizational charts/breakdown structure
Work breakdown structure (WBS) identifies the works to be done.
Organization charts/organizational breakdown structure (OBS) identifies the people that will do the works.
Notes: Each Task may have multiple R,C, I entries but there can be only one A entry to clarify which individual is accountable for each task.

## Slide 14: Responsibility Assignment Matrix
A matrix that maps the work of the project (WBS) to the people responsible described in the OBS
  An intersection of WBS and OBS
Notes: Each Task may have multiple R,C, I entries but there can be only one A entry to clarify which individual is accountable for each task.

## Slide 15: RACI charts
RACI Charts account for (Responsibility (who does the task), Accountability (who signs off on the task or has authority for it), Consultation (who has the information necessary to complete the task), Informed (who needs to be notified of task status/ result).
Notes: Each Task may have multiple R,C, I entries but there can be only one A entry to clarify which individual is accountable for each task.

## Slide 16: Others
Staffing management plan
  Describes when and how people will be added to and taken off the project team
Resource histogram
  A column chart that shows
  number of resources assigned
  to a project over time
  (six month IT project)
Notes: The staff management plan describes the type of people needed to work on the project (programmer, technical writer, business analyst) .
It also describes how the resoruces would be acquired, trained, rewarded and reassigned after the project etc.

## Slide 17: Stakeholder management…

## Slide 18: Top 10 Project Success Factors
User Involvement
Executive Support
Clear Business Objectives
Emotional Maturity
Optimization
Agile Process
Project Management Expertise
Skilled Resources
Execution
Tools and Infrastructure
Notes: user involvement is the the factor number 1.

## Slide 19: Stakeholder Management?
Identify all people or organizations affected by a project, to analyze stakeholder expectations, and to effectively engage stakeholders.
Some people may lose their jobs when a project is completed. Project managers might be viewed as enemies if the project resulted in job losses for some stakeholders. By contrast, they could be viewed as allies if they lead a project that helps increase profit.

## Slide 20: Stakeholder Management Processes
Identify Stakeholders
Plan stakeholder management
Manage stakeholder engagement
Control stakeholder engagement
Stakeholder
Register
Internal
vs
External
Determine Strategies to effectively engage stakeholders in project decision/activities based on their needs, Interests, potential impact
Communicating and working with project stakeholder to satisfy his needs, expectations and fostering engagement for project decisions
Monitoring stakeholder relationships, adjustments plans, and strategies for engaging stakeholders

## Slide 21: Plan Stakeholder Management
After identifying and analyzing stakeholders, project teams should develop a plan for management them
The stakeholder management plan can include:
  Current and desired engagement levels
  Interrelationships between stakeholders
  Communication requirements
  Potential management strategies for each stakeholders
  Methods for updating the stakeholder management plan

## Slide 22: Power/Interest Grid
The Bully
The Meddling
The Overbearing
The Poor
The Untrustworthy
The Indecisive
The Unavailable
Notes: After identifying the key project stakeholders, you can use classification models to determine the approach for managing stakeholder relationships

## Slide 23: Stakeholder Level of Engagement
Unaware: Unaware of the project and its potential impacts on them
Resistant: Aware of the project yet resistant to change
Neutral: Aware of the project yet neither supportive nor resistant
Supportive: Aware of the project and supportive of change
Leading: Aware of the project
Notes: It is important to measure the engagement level of stakeholders throughout the project
The project manager can take corrective actions if the stakeholder with high interest and high power are categorized as resistant or unaware.
If such stakeholders are unaware or resistant, you need the support of senior management to talk to them directly, understand the reasons for esitance and develop strategy to handle the potential conflicts

## Slide 24: Sample Stakeholder Analysis

## Slide 25: Controlling Stakeholder Engagement
You cannot control stakeholders, but you can control their level of engagement.
Invite key stakeholders to participate in project kick-off meeting.
The project schedule should include activities and deliverables related to stakeholder engagement, such as surveys, reviews, demonstrations, and sign-offs.

## Slide 26: Project HR/Stakeholder/Communication
Project Manager
Team
Stakeholder
Notes: In this lecture we cover Human Resources (team), Stakeholders and the communication used with both

## Slide 27: Communication Management
Failure to communicate is one of the greatest threats on project success.
Project managers can spend as much as 90 percent of their time on communicating.
The processes required to ensure timely and appropriate generation, collection, distribution, storage, retrieval, and ultimate disposition of project information.
Communication is complex; requiring choices between:
  Sender-Receiver models
  Choice of media
  Choice of style
  Presentation techniques
  Meeting management

## Slide 28: Keys to Good Communications
Project managers say they spend as much as 90 percent of their time communicating
Need to focus on group and individual communication needs
Use formal and informal methods for communicating
Distribute important information in an effective and timely manner
Set the stage for communicating bad news
Determine the number of communication channels

## Slide 29: Communication Management Processes
Plan communications
Manage communications
Control communications
Determine the
communication
requirements
of stakeholders
Create, distribute communication based on plan
Monitor and control communications to ensure that stakeholder communication requirements are met

## Slide 30: 1. Plan communications management
Stakeholder communications requirements
Information to be communicated, including format, content, and level of detail
  The people who will receive the information and who will produce it
  Suggested methods or technologies for conveying the information.
  Frequency of communication
  A glossary of common terminologies
Communication Plan is a part of the Project Management Plan

## Slide 31: Stakeholder Communication Analysis
Information about the content of essential project communications comes from project WBS.
Many WBSs include project communications
to ensure that reporting key information is a project deliverable

## Slide 32: 2. Manage communication
Focus: creating and distributing project information /include formal, informal, written, and verbal. It is important to determine the most appropriate means for distributing different types of project information.
Is it sufficient to send written reports for project information? Is text appropriate, or would visuals or even videos communicate the information better? Are meetings alone effective in distributing some project information? Are meetings and written communications both required for project information? What is the best way to provide information to virtual team members?
Notes: People 3 : channel 3
People 4 : channel 6
People 5 : channel 10

## Slide 33: Manage communication
As the number of people that need to communicate increases, the number of communication channels also increases. Number of communication channels: n*(n-1)/2 where n is number of stakeholders for example.

## Slide 34: Encouraging More Face-to-Face Interactions
Short, frequent meetings are often very effective in IT projects
Stand-up meetings force people to focus on what they really need to communicate
Some companies have policies preventing the use of e-mail between certain hours or even entire days of the week

## Slide 35: Distributing Information in an Effective and Timely Manner
Don’t bury crucial information
Don’t be afraid to report bad information
Oral communication via meetings and informal talks helps bring important information—good and bad—out into the open

## Slide 36: Other Communication Considerations
Rarely does the receiver interpret a message exactly as the sender intended

## Slide 37: Other Communication Considerations
Geographic location and cultural background affect the complexity of project communications
  Different working hours
  Language barriers
  Different cultural norms

## Slide 38: Using Technology to Enhance Creation and Distribution
Technology can facilitate the process of creating and distributing information, when used properly
It is important to select the appropriate communication method and media

## Slide 39: 3. Control Communications
The main goal of controlling communications is to ensure the optimal flow of information throughout the entire project life cycle
The project manager and project team should use their various reporting systems, expert judgment, and meetings to assess how well communications are working. If problems exist, the project manager and team need to take action, which often requires changes to the earlier processes of planning and managing project communications
It is often beneficial to have a facilitator from outside the project team assess how well communications are working

## Slide 40: Suggestions for Improving Project Communications
Develop better communication skills
Run effective meetings
Use e-mail and other technologies effectively
Use templates for project communications

## Slide 41: There’s a Lot More!
How do you handle conflict?
Do you have good email skills?
Can you run effective and efficient meetings?

## Slide 42: Activity
Based on the information provided in HR management-Activity 1, identify the issues with analysis and recommendations.

## Slide 43: Summary
HR management
Stakeholder management
Communication management

## Slide 44: What’s next
Next area of management – quality and procure management